JPCC Meeting, 10/13/15

| Present? |  |
| --- | --- |
| Yes | Rebecca Adrian |
| No | Bill Bradburd |
| Yes | Mike Brestel |
| Yes | Vince Farfuro |
| Yes | Michael Johnson |
| Yes | Larry Logue |
| Yes | Ann McNally |
| No | Robin Tartow |
| Yes | Alma Weber |
| Yes | James Weber |
| Yes | John Doerschuk (non-JPCC member) |
|  | Margret Kramer Dan T? Chris Arms Celeste Becky |

- SDOT visit from 6:30-7:30. Sam Woods (project development group) Kyle Roe (project development)

  - Their division deals with initial concept development of projects

  - Project Description

    - Project is still under development

    - Goal: Increase safety and predictability for all travelers. Focused on bicycles. Route 7 and 9 are some of the most used in the city. Improve freight mobility.

    - Starts at 6th ave in ID and goes to other side of Rainier Ave/Jackson Place

    - Wide transit lanes for freight on the outside. Four foot buffer between 6ft bike lane. Reallocate the current 12 ft turn lane. Putting in left turn lanes where they are needed

    - Rainier has ¾ of the traffic volume going north and south. 21 percent coming in from ID side; 5 percent coming out from Jackson Place neighborhood.

      - Question – of that 5%, what proportion is people from the Jackson Place Community? SDOT believes most of the traffic is cut-through traffic. Protected left turn at Jackson is proposed to encourage people to stop cutting through the neighborhood. SDOT may need to do an AM/PM study to see how many license plates are from out of the neighborhood exiting Jackson Place.

      - Larry and Chris and Ann make comments. Larry believes we use it as an exit route. Chris thinks people use it as a cut through route.

    - Proposal: outbound only for bikes and pedestrians from Dearborn. Would reduce delays from people turning from Rainier south onto Dearborn. Reducing right turn lane from eastbound Dearborn onto southbound Rainier

      - Extending bike lane from Dearborn east bound.

      - Question from John - What is being saved? While turning left, the traffic from Dearborn can cross Rainier.

      - Question from Alex – Pedestrian safety crossing the north side of Rainier. Will peds have more time to cross? Probably same time, but the wait will be less. Two conflicts now are two right turners from Dearborn onto northbound Rainier, and right turn onto westbound Dearborn from southbound Rainier

  - Expected Results

    - Why propose a change? Improve the entire intersection operation. Saving 1,123 people time on the Route 7 and 9. Intersection delay is reduced by 36%. According to the SEPA analysis, conducted by a hired consulting firm.

      - Avg. intersection delay is 35% better than existing conditions

      - Improves intersection turns at the high volume areas

      - Improves for Route 7 and 9

    - What does the change mean for neighborhood drives?

      - According to model – difference is only 8.8 seconds between current route out to westbound Dearborn vs. going through the neighborhood.

      - Protected left turn lane at S Charles St and left turn at S Jackson St. Make sure the Charles pedestrian cross is longer.

  - Schedule

    - What phase is the project in? Less than 10% in. Concept development phase.

    - Projected construction in 2016.

    - Oct. there will be 2 drop-in sessions (Tuesday 20th at Artspace Saturday the 24th at Café Weekend)

    - Nov. Continued outreach

  - Get Feedback

    - Red light camera at Charles and Rainier?

      - Block the box sign and enforcement

      - Rainier and Dearborn red light camera.

    - Too steep on Dearborn between Hiawatha and Davis. Dangerous during snow and ice.

    - Change exit onto Rainier on Charles to make two exit lanes (one left and right)

    - Traffic light on 20th and Charles? Or parking restrictions on 20th to give better sight distance at the intersection?

    - Counted happened during the summer time? Traffic was not high. Add a count on Charles for both directions.

    - Cut through study for neighborhoods? Origin at Jackson Place

    - Synchronize lights on Charles and Dearborn on Rainier.

    - Move bus stop south of Dearborn on Rainier? Add to Route 7 improvements

    - Pursue RPZ? That is a DPD issue. SDOT can help with curb space management.

      - New development might exit onto Lane, not Dearborn anymore.

    - Poor drainage at Dearborn and Rainier, bad for cyclists.

    - Need a graphic of Charles and Rainier

  - Next steps? Scott Kubly may come to a drop in session. SDOT has a good idea and knows the concerns from the community perspective.

    - Brief the higher ups about what we heard. We can look at additional options. Depending on how different the final plans are, the neighborhood may get another flyer. Another briefing when the direction is clear.

  - Ann’s final comment: Jackson Place is often asked to take one for the good of the city. And maybe this time we do not want to.

  - John’s final comment: worried about gridlock on Charles, which is already a parking lot. One-way Dearborn would create gridlock on Charles. Like that SDOT is trying to speed things up, but it will create neighborhood gridlock.

    - SDOT will take a closer look at the model.

    - Larry’s idea: remove right turn on Rainier, safer for peds.

- Identify additional topics for agenda.

  - Neighborhood summit – at the NW African American Museum November 14, 
9 AM – 1 PM – Vince and James will go, Rebecca might

  - Improving the car congestion.

  - Get neighbors actively engaged

    - Door knocking – some things to say about our group. Brochure can be updated.

    - James can work on brochure

      - Also something for 999 Hiawatha. Maybe a monthly mailing? Brochures in the lobby?

  - Funds. Get grants or ask the community for money. Sent a newsletter, which had advertising. Paid for the newsletter, no mailing.

    - James and Alma can look at list of grant options

    - Grant for lights on the street? Davis doesn’t have good lighting

- Ann summarize emails with Tom Rasmussen and Scott Kubly (3 min).

- Choose Officers.  (10 min) Google JPCC bylaws

| Co-Chair | Rebecca Adrian - Signatories |
| --- | --- |
| Secretary | Alma Weber – Signatories |
| Treasurer | Larry Logue – Signatories |
| Co-Chair | James Weber |

- Identify areas of interest to board. (20 min discussion or so)

  - Vince – Block watch representatives should be on the agenda

  - Videos on 999 Hiawatha – only looks at people coming and going within the building. If we upgraded, we might be able to move to outward facing cameras. Get license plates?

  - Garage break ins – people walk in when the door is open, people blocking locks. 999 Hiawatha has improved garage security. Garbage in doors or locks to keep doors from closing. Cameras and signs about cameras at the Pontedera have made a difference in break ins.

  - James was considering making a survey to see how the neighbors feel about hosting a camera. John uses game cameras. John can loan a game camera for a couple of weeks.

    - Have a visible one on one side of the street.

  - Rebecca will make sure we’re on the Hiawatha Artspace Loft calendar for the year!

  - Mike B’s passion: zoning and planning and architecture. Maybe can help at the LURC meetings.

- Outline for the coming year, or at least next few meetings!

| November 10, 2015 | Central Area Land Use Review Committee and Office of Economic Development want to visit |
| --- | --- |
| November 14, 2015 | Neighborhood Summit at NW African American Museum |
| November weekend | Neighborhood clean up (after Halloween and the election) |
| December 8, 2016 | Holiday Party – potluck, BYOB, rethinking the cake walk. |
| January 12, 2016 |  |
| February 9, 2016 |  |
| March 8, 2016 |  |
| Saturday in March | Scavenger hunt for kids? |
| April 12, 2016 |  |
| April weekend | Earth Day event |
| May 10, 2016 |  |
| June 14, 2016 |  |
| July 12, 2016 |  |
| August 9, 2016 |  |
| September 13, 2016 | BBQ and Elections |